## Slide 1
COS30045 · DATA VISUALISATION
Project Stand Up 1
Hospitalised Injuries from Road Crashes in Australia
Team: Team 7 · Sanghun Shin (Sean) · SEBASTIAN HANEY
Week 10 · Semester 1, 2026

## Slide 2
Today's Stand Up
01
Project Overview
Topic, data, research questions
02
Work Completed
GitHub setup · Design Book draft
03
Data & KNIME
Dataset status · teammate's work
04
Blockers & Challenges
Issues we are facing
05
Next Steps
What we plan to do next

## Slide 3
01 Project Overview
Topic & Data
Topic: Hospitalised injuries from Australian road crashes (2011–2021) Data source: Bureau of Infrastructure and Transport Research Economics (BITRE) 3 datasets: • National hospitalisation data (117,919 rows)
• State & Territory breakdown (1,372 rows)
• First Nations hospitalised injuries (352 rows)
Research Questions
Q1 How have national hospitalisation counts changed over 2011–2021? Q2 Which states/territories have the highest counts? Q3 Are there disparities between First Nations and non-First Nations people? Q4 Which road user type is most frequently hospitalised? Q5 How does remoteness relate to hospitalisation rates? Q6 Which age groups are most vulnerable?

## Slide 4
02 Work Completed
GitHub Classroom
✔ Team repository created ✔ COS30045 GitHub Classroom joined ✔ Initial commit with project folder structure ✔ README with project description added
GitHub link will be added to Canvas submission comment.
Design Book Draft
✔ Title page & Table of Contents ✔ Section 1 — Introduction & research questions ✔ Section 2 — Data source (BITRE), governance, attribute types ✔ Section 3 — Chart types, colour palette, interaction design ○ Wireframe sketch — in progress ○ KNIME workflow completed — 5 CSV files exported ✔
Submitted as part of this Stand Up package.

## Slide 5
03 Data & KNIME Status
Datasets Identified & Confirmed
Dataset | Rows | Key Dimensions | Status
National Hospitalisation | 117,919 | Year, Month, Remoteness, Age, Sex, Road User | ✔ Done
State & Territory | 1,372 | State, Road User, Sex, Age, Counterparty (6-monthly) | ✔ Done
First Nations Injuries | 352 | First Nations status, Age, Remoteness, Road User | ✔ Done
KNIME Workflow — Completed ✔
• Raw data downloaded and stored in shared repository • KNIME workflow completed — Traffic filter, GroupBy aggregation, CSV export for all 3 datasets • Outputs: national_annual.csv · state_annual.csv · road_user_annual.csv · demographics_age.csv · first_nations_annual.csv

## Slide 6
04 Blockers & Challenges
1
Raw Count vs Population-Adjusted Rates
BITRE reports absolute hospitalisation counts. Direct comparison across states (e.g. NT vs VIC) is misleading due to large population size differences. We need to decide whether to derive population-adjusted rates or clearly annotate this limitation in the visualisation narrative.
2
Website Wireframe Not Yet Complete
The wireframe sketch for the D3.js website layout and storyboard are still in progress. These are needed to finalise Section 3 of the Design Book.
3
Wireframe & Website Structure
Design Book Section 3 (Visualisation Design) requires a wireframe and storyboard before it can be finalised and submitted.

## Slide 7
05 Next Steps
Owner | Task | Timeline
Sean | Complete wireframe sketch for D3.js website layout | This week
Sean | Finalise Section 3 of Design Book (website & visualisation design) | This week
Sebastian | Complete KNIME workflow — filter, clean, aggregate all 3 datasets | This week
Sebastian | Add KNIME screenshot to Design Book Section 2.2 | This week
Both | Begin D3.js website structure (HTML/CSS skeleton + navigation) | Week 11
Both | Start coding first D3 chart — National trend line chart | Week 11

## Slide 8
Thank You
GitHub: [https://github.com/Armydun1/Assignment-Project-Design-Book-and-Website-Team7-] Submission: Design Book Draft · This PowerPoint · KNIME file ✔